Here is the breakdown for your 3-person team based on your 8-week plan :

### Person A: The Database & Backend Lead

Focus: PostgreSQL, Django Models, and Data Integrity.

- Weeks 1–2: Set up the PostgreSQL environment and Django project. Design the ER diagram (1NF to 3NF).

- Weeks 3–4: Implement the core models: User, Restaurant, MenuItem, Order, OrderItem, MapNode, and MapEdge .

- Weeks 5–6: Write the PL/pgSQL Stored Procedure for place_order() and the Trigger for auto-updating restaurant ratings.

- Weeks 7–8: Manage database migrations and ensure data is being correctly passed to the AI modules.

### Person B: The AI & Algorithms Lead

Focus: Pathfinding, Optimization, and Machine Learning.

- Weeks 1–2: Create the synthetic city graph data (15–20 nodes) to be seeded into the database.

- Weeks 3–4: Implement the Dijkstra and A* algorithms . Create the comparison logic (runtime vs. path length).

- Weeks 5–6: Build the Linear Regression ETA model using scikit-learn. Train it on features like distance and order size.

- Weeks 7–8: Generate the evaluation charts (RMSE/MAE) and the Dijkstra vs. A* comparison chart for the final report.

### Person C: The Integration & UI Lead

Focus: Streamlit, Recommendation Logic, and Documentation.

- Weeks 1–2: Assist Person A with initial Django setup and define the API/Function structure so the team knows how to call each other's code.

- Weeks 3–4: Build the Content-Based Recommendation Engine scoring logic.

- Weeks 5–7: Develop the Streamlit UI. Create the user flow: Login $\rightarrow$ Recommendations $\rightarrow$ Order placement $\rightarrow$ Map visualization.

- Weeks 8: Lead the final documentation, clean the GitHub repository, and design the 10–12 slide presentation.